MDM2 – Case Study: Intelligent Systems in Production

One-Page Proposal

| Team | Group 8 |
| --- | --- |
| Members | Wisdom Favour Chizoba 00813417 Thiruselvam Shreecharan |
| Project Title | NLP-to-SQL Pipeline for Manufacturing Operations: A Case Study on the Production Database |
| GitHub Repository URL | THIRUSELVAM-SHREECHARAN/Group_8_Intelligentsystems_Casestudy: Natural language to SQL query generation for manufacturing production data. |
| Contact E-Mail | wchizoba@gmail.com |
| Industrial Application | Smart Manufacturing, Industrial Data Analytics, Decision Support Systems, Self-service access to test, quality and traceability data in electronics manufacturing |
| Keywords | NLP-to-SQL; Retrieval-Augmented Generation; Large Language Models; Manufacturing Data; Quality Engineering; Industrial Analytics |
| Submission Date | 2026-10-20 |

| Gantt Chart | 19 Oct | 26 Oct | 2 Nov | 9 Nov | 16 Nov | 23 Nov | 30 Nov | 7 Dec | 14 Dec | 21 Dec | 28 Dec | 4 Jan | 11 Jan |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| P1 Proposal |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P2 Literature review & bibliography |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P2 Synthetic database & baseline |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P3 Methodology: schema retrieval & SQL validation |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P4 Experiments, analysis & demo |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P5 Final report & presentation |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Milestones (deadlines) | ◆ |  | ◆ |  |  | ◆ |  | ◆ |  | ◆ |  |  | ◆ |
| Deadline dates | 20 Oct |  | 3 Nov |  |  | 24 Nov |  | 8 Dec |  | 22 Dec |  |  | 12 Jan |

| 1) Problem Statement & Measurable Outcomes (3–4 sentences) | Manufacturing systems accumulate vast relational data, but extracting actionable insights requires SQL expertise, creating a bottleneck for shop-floor managers and quality engineers who rely on IT or static BI dashboards. This project investigates whether an LLM-based Natural Language to SQL system can accurately translate domain-specific operational questions (e.g., "What was the scrap rate on line 3 yesterday?") into executable SQL queries. Measurable Outcomes (KPIs): 1) Execution Accuracy: ~85% of generated queries execute without syntax errors. 2) Query Accuracy: ~75% semantic match with ground-truth SQL. 3) Latency: Average query generation time < 5 seconds. 4) User Time Saved: Estimated 80% reduction in time-to-insight compared to manual querying. |
| --- | --- |
| 2) Motivation & Industrial Relevance (2–3 sentences) | Quality, production and maintenance staff benefit from fast, self-service answers to questions such as scrap rates or the most frequent failure codes, without waiting for a data specialist. Manufacturers run hundreds of product-specific tables, so manual querying does not scale. Large language models make natural-language access to such data feasible now, but their reliability on heterogeneous industrial schemas must be evaluated before use. |
| 3) Related Work Snapshot (2–3 key references) | [1] Yu, T. et al. (2018): Spider: A Large-Scale Human-Labelled Dataset for Complex and Cross-Domain Semantic Parsing and Text-to-SQL Task. EMNLP. [2] Lewis, P. et al. (2020): Retrieval-Augmented Generation for Knowledge-Intensive NLP Tasks. NeurIPS. [3] Pourreza, M.; Rafiei, D. (2023): DIN-SQL: Decomposed In-Context Learning of Text-to-SQL with Self-Correction. NeurIPS. Gap: these works use general benchmarks; evidence on schema retrieval for heterogeneous production tables is scarce. |
| 4) Method & Feasibility (≤6 sentences) | Data: An anonymized snapshot of the Schiederwerk database (MariaDB dump) and its entity-relationship (ER) schema. Approach: Use a secure API (Claude) with a schema-aware prompt engineering strategy (including few-shot examples and table definitions). Evaluation: 10 - 15 questions of increasing difficulty (single table, aggregation, join) with known reference results; metrics are execution accuracy, error types and response time. Tools: Python, sentence-transformers, Anthropic API and Streamlit UI; code, data generator and documentation will be on GitHub for reproducibility. |
| 5) Milestones & Timeline (short table/list) | P1 – 20 Oct: One-page proposal P2 – 3 Nov: Literature map, method outline, baseline and bibliography report P3 – 24 Nov and 8 Dec: Methodology (schema retrieval, SQL validation) P4 – 22 Dec: Demo, experiments and analysis P5 – 12 Jan: Final presentation and report |
| 6) Risks & Ethics (1–2 sentences) | Risk: LLM hallucination leading to incorrect SQL queries, or exposure of sensitive production data. Ethics: The Schiederwerk database snapshot will be strictly anonymized and handled locally; all open-source models and academic references will be properly cited. |